FS25_WorkplaceTriggers

Placeable Off-Farm Work Triggers for Farming Simulator 25

Build Plan, WIP Description & KingMods Release Roadmap  —  v0.1 WIP

# 1. What Is This Mod?

FS25_WorkplaceTriggers brings the concept from Arrow-kb's Work Mod into the next generation — and takes it further. Instead of fixed, pre-defined work locations, this mod gives you a fully placeable trigger system so you can designate any spot on any map as a working location. Walk into the post office on Judith Plains, press a key, and you are officially "at work." Your farm earns an hourly wage, time passes, and the world of your farm keeps running.

The mod is built on the proven patterns from FS25_NPCFavor and FS25_SeasonalCropStress: the same field enumeration approach, the same HUD overlay techniques, the same RVB input system, the same GUI dialog architecture, and the same XML save/load pipeline. Everything that has already been battle-tested carries forward.

# 2. KingMods WIP Description

The following text is ready to be posted as your WIP description on KingMods.

FS25_WorkplaceTriggers — Work Anywhere, Earn Everywhere

Have you ever driven past the post office, the sawmill, or the grain co-op on your map and thought: I work here? This mod lets you make it real.

FS25_WorkplaceTriggers adds a system of placeable work triggers. You place a trigger anywhere on the map — buildings, parking lots, roads, anywhere — give it a name, set an hourly wage or a per-session pay rate, and that location becomes a working destination. When your character enters the trigger zone and starts a shift, income flows into your farm account based on real in-game time.

What this mod adds to your game:

- Placeable work triggers — drag and drop anywhere on any map, indoors or outdoors

- Custom workplace names — call it "Post Office", "Feed Mill", "Grandpa's Workshop", anything you want

- Flexible pay rates — set an hourly wage, a per-shift flat rate, or a daily rate per workplace

- Shift tracking HUD — see your active workplace, current shift earnings, and time on shift in real time

- Workplace management GUI — view all your placed triggers, edit names, adjust wages, and remove locations

- Persistent save/load — all triggers, names, wages, and shift history survive game saves

- Multiplayer-aware — each player tracks their own shifts; earnings go to the shared farm account

What changes in your game:

The mod adds income to your farm account during active shifts. Nothing in the vanilla crop/animal simulation is touched. The placeable item uses a trigger volume (a zone on the ground), not a physical 3D object, so it fits anywhere without changing map visuals. The shift pay is balanced alongside standard contract earnings — it is a supplement, not a replacement for farming.

Current WIP status:

This mod is actively under development. Core trigger placement and wage system are in progress. Planned additions include: pay schedule options (hourly / flat / daily), shift history log, optional integration with FS25_NPCFavor (work shifts improve your relationship with the NPC who "employs" you), and optional integration with FS25_WorkerCosts (shift income is balanced against AI worker wages). Community feedback on pay rate balance and feature priorities is very welcome!

# 3. Architecture Overview

The mod follows the same single-coordinator + subsystem pattern used by FS25_NPCFavor and FS25_SeasonalCropStress. A central WorkplaceSystem class owns all subsystems and is the only global reference. All subsystems receive the coordinator in their constructor and communicate upward through it.

## 3.1 Module Hierarchy

| Module | Responsibility |
| --- | --- |
| WorkplaceSystem.lua | Central coordinator, lifecycle (load/update/draw/delete/save) |
| WorkplaceTriggerManager.lua | Owns all placed triggers; add, remove, enumerate, proximity check |
| WorkplaceShiftTracker.lua | Active shift state: start, stop, elapsed time, earnings calculation |
| WorkplaceFinanceIntegration.lua | Calls g_currentMission.economyManager to pay the farm account |
| WorkplaceHUD.lua | Renders active-shift HUD panel (patterns from NPCFavorHUD + HUDOverlay) |
| WorkplaceGUI.lua | Wraps the two GUI dialogs; lazy-loads via CsDialogLoader pattern |
| WorkplacePlaceable.lua | FS25 Placeable subclass for the trigger zone; minimal i3d, trigger only |
| WorkplaceSettings.lua | Per-user settings (HUD position, scale, enabled); persisted to XML |
| WorkplaceSaveLoad.lua | Reads/writes trigger definitions to {savegame}/workplace_triggers.xml |
| WorkplaceInputHandler.lua | RVB pattern for F-key menus and E-key shift start/stop prompt |
| WorkplaceMultiplayerEvent.lua | Syncs shift state across clients; Client->Server shift start/stop |

## 3.2 Key Technical Decisions

- Placeable trigger zone: The placeable contains only a trigger volume node, no mesh geometry. This avoids i3d root naming issues and keeps map visuals clean.

- E-key proximity pattern: Mirrors the NPCFavor E-key approach — RVB beginActionEventsModification wrapper, startActive=false, prompt text set dynamically via setActionEventText().

- HUD rendering: Uses FS25 immediate-mode draw functions (renderText, renderOverlay, setOverlayColor) exactly as HUDOverlay.lua does, with bottom-left origin coordinates.

- GUI dialogs: Two dialogs — WorkplaceManagementDialog (list + edit) and WorkplaceShiftDialog (active shift info). Both follow the TakeLoanDialog.xml structure with MessageDialog base class.

- Save/load: OOP XML API (xmlFile:setInt(), xmlFile:getString(), etc.) as established by SaveLoadHandler.lua in SeasonalCropStress. No legacy global XML API calls.

- Field enumeration timing: Trigger registration uses the proven addUpdateable() + frame-polling pattern (g_currentMission.isMissionStarted guard) from NPCFavor.

# 4. Build Plan — Phased Roadmap

Each phase is a self-contained deliverable that can be released to KingMods as a WIP update. The mod is functional at the end of Phase 1 and each subsequent phase adds features without breaking existing save files.

## Phase 1 — Core Trigger + Wage System (WIP v0.1)

Target: First KingMods WIP release. Players can place triggers, name them, set a wage, and earn money.

| Task | Description | Pattern Source | Priority | Est. Complexity |
| --- | --- | --- | --- | --- |
| WorkplacePlaceable | Minimal i3d with trigger volume only. No mesh. modDesc placeable entry. | SeasonalCropStress placeables/ | P1 | Medium |
| WorkplaceTriggerManager | Register/deregister triggers. Store name + wage. Proximity detection. | NPCFavor NPCEntity.lua | P1 | Medium |
| WorkplaceShiftTracker | Start/stop shift. Track elapsed game time. Calculate earnings. | New; uses g_currentMission.time | P1 | Low |
| WorkplaceFinanceIntegration | Call economyManager.addMoney() on shift end. | SeasonalCropStress FinanceIntegration.lua | P1 | Low |
| E-key input binding | RVB pattern. Show [E] prompt on entering trigger zone. | NPCFavor NPCInteractionUI.lua | P1 | Low |
| WorkplaceHUD (basic) | Show: workplace name, elapsed time, current earnings. Position bottom-left. | NPCFavorHUD.lua + HUDOverlay.lua | P1 | Medium |
| WorkplaceSaveLoad | Save trigger positions, names, wages. OOP XML API. | SeasonalCropStress SaveLoadHandler.lua | P1 | Medium |
| modDesc.xml | Trigger placeable entry, input actions, source file list, translations stub. | SeasonalCropStress modDesc.xml | P1 | Low |

## Phase 2 — Management GUI + Pay Options (WIP v0.2)

Players can manage all their triggers from a list dialog, edit names and wages, and choose pay schedule type.

| Task | Description | Pattern Source | Priority | Est. Complexity |
| --- | --- | --- | --- | --- |
| WorkplaceManagementDialog | List all triggers. Select to edit. Delete button. Follows TakeLoanDialog.xml structure. | NPCFavor NPCListDialog.lua/.xml | P2 | High |
| WorkplaceEditDialog | Edit name, wage, pay type (Hourly / Flat / Daily). 3-layer buttons. | NPCFavor NPCAdminEditDialog.lua | P2 | High |
| WorkplaceGUI (loader) | Lazy-load both dialogs via CsDialogLoader pattern. F6 key binding. | SeasonalCropStress CsDialogLoader.lua | P2 | Low |
| Pay schedule types | Hourly: wage * hours. Flat: fixed per shift. Daily: pays once per in-game day. | WorkplaceShiftTracker extension | P2 | Medium |
| HUD: drag + scale | Right-click edit mode, drag to move, corner resize. Persisted via settings. | NPCFavorHUD.lua drag/resize system | P2 | Medium |
| WorkplaceSettings | HUD position, scale, visible flag. XML save/load. | SeasonalCropStress CropStressSettings.lua | P2 | Low |

## Phase 3 — Shift History + Quality-of-Life (WIP v0.3)

Adds a shift history log, earnings summary, and multiplayer sync.

| Task | Description | Pattern Source | Priority | Est. Complexity |
| --- | --- | --- | --- | --- |
| Shift history log | Last N shifts per workplace: date, duration, earnings. Shown in management dialog. | NPCFavor NPCFavorManagementDialog | P3 | Medium |
| Earnings summary HUD row | Add total earned today / this season below active shift row. | HUDOverlay forecast strip pattern | P3 | Low |
| WorkplaceMultiplayerEvent | Sync active shift state server<->client. Earnings go to farm (shared). | NPCFavor NPCStateSyncEvent.lua | P3 | High |
| Console commands | workplaceStatus, workplaceList, workplaceDebug for testing. | NPCFavor console command pattern | P3 | Low |
| i18n / translations | Translation XML files for EN, DE, FR. lang_sync.py pattern for keys. | NPCFavor translations/lang_sync.py | P3 | Medium |

## Phase 4 — Third-Party Integration (WIP v0.4 -> v1.0)

Optional bridges to other mods in the ecosystem. All integrations are gracefully skipped if the target mod is not loaded.

| Task | Description | Pattern Source | Priority | Est. Complexity |
| --- | --- | --- | --- | --- |
| NPCFavor integration | Working a shift at a trigger near an NPC improves that NPC's relationship score. | SeasonalCropStress NPCIntegration.lua | P4 | Medium |
| WorkerCosts integration | Off-farm shift income factors into the WorkerCosts dashboard as "off-farm income". | SeasonalCropStress FinanceIntegration.lua | P4 | Medium |
| BetterContracts integration | Work triggers appear in the contract/income overview screen. | New | P4 | High |
| AutoDrive integration | AutoDrive can route to a workplace trigger as a destination. | SeasonalCropStress AutoDriveIntegration.lua | P4 | High |

# 5. Repository File Structure

Follows the established layout from FS25_NPCFavor and FS25_SeasonalCropStress.

FS25_WorkplaceTriggers/
  main.lua                     # source() loader, lifecycle hooks
  modDesc.xml                  # placeable decl, input actions, source list
  CLAUDE.md                    # AI session guidance
  icon.dds
  gui/
    WorkplaceManagementDialog.xml
    WorkplaceEditDialog.xml
  src/
    WorkplaceSystem.lua        # central coordinator
    WorkplaceTriggerManager.lua
    WorkplaceShiftTracker.lua
    WorkplaceFinanceIntegration.lua
    WorkplaceHUD.lua
    WorkplaceInputHandler.lua
    WorkplaceSettings.lua
    WorkplaceSaveLoad.lua
    gui/
      WorkplaceGUI.lua
      WorkplaceDialogLoader.lua
      WorkplaceManagementDialog.lua
      WorkplaceEditDialog.lua
    events/
      WorkplaceMultiplayerEvent.lua
    integrations/
      NPCFavorIntegration.lua
      WorkerCostsIntegration.lua
  placeables/
    workTrigger/
      workTrigger.i3d          # trigger volume only, no mesh
      workTrigger.lua
      workTrigger.xml
  translations/
    lang_en.xml
    lang_de.xml
    lang_fr.xml
    lang_sync.py

# 6. Critical Technical Reminders

These are the hard-won lessons from NPCFavor and SeasonalCropStress. Every Claude session working on this repo must acknowledge them.

| Risk | Rule |
| --- | --- |
| i3d root node naming | NEVER name the root node "root" — causes silent load failure |
| addTrigger() signature | Second argument MUST be a string (callback name), not a function reference |
| Unicode in comments | FS25 Lua 5.1 rejects unicode box-drawing chars. ASCII only in all .lua files |
| g_gui:loadGui() arg 3 | Must be a class table, not an instance. Use NPCSystem (class), not self |
| Dialog callback names | NEVER name callbacks onClose or onOpen — stack overflow from lifecycle conflict |
| XML save API | Use OOP xmlFile:setInt() etc. NEVER the legacy global XML functions |
| Field enumeration timing | Always use addUpdateable() + frame poll guard (isMissionStarted + fields not nil) |
| HUD Y coordinate | Y=0 is BOTTOM, increases UP. Dialog Y is negative going DOWN from center |
| Images from ZIP | Cannot use imageFilename in XML. Set via setImageFilename() in Lua onCreate |
| Lua 5.1 limits | No goto, no continue. No os.time(). Use g_currentMission.time instead |

# 7. Community Response Template

This is a ready-to-post response to the user who suggested this mod on Discord/KingMods/ModHub.

Response Text (copy and post as-is):

Hey! 👋

First — thank you for the kind words, and thank you even more for this idea! 😄 The Arrow-kb work mod concept is great, and the "place it anywhere" twist you're describing is exactly the kind of thing that makes a map feel alive and personal.

And don't sell yourself short on the modding side — ten years as a professional programmer means you actually have a huge head start on this stuff! 😂 The FS25 Lua environment is just its own little world with its own quirks (Lua 5.1, sandboxed OS calls, a GUI system that likes to keep secrets), but the fundamentals are all things you already know.

Yes, this is happening! 🎉 I'm going to build it as FS25_WorkplaceTriggers. Here's the short version of what I'm planning:

- 📍 Placeable trigger zones — place them literally anywhere on any map, no 3D object needed, just an invisible zone on the ground

- 🏢 Custom names — you name each workplace yourself (Post Office, Feed Mill, whatever fits your map)

- 💰 Configurable wages — hourly pay, flat-rate per shift, or daily rate per location

- 📊 HUD overlay while you're on shift — shows workplace name, time on shift, earnings so far

- 📋 Management GUI — view and edit all your placed triggers from one screen

- 💾 Fully saved between sessions — all your trigger placements and settings survive reloads

- 👥 Multiplayer-ready — each farmer tracks their own shifts, income goes to the shared farm

I'll get the first WIP up on KingMods as soon as the core trigger + wage system is working. Expect regular updates from there. 🚀

One question back at you: what would be a fair hourly wage on a map like Judith Plains? I want to make sure the numbers feel right for the vanilla economy before I release anything. Input from someone who actually plays the map is gold. 😊

Happy farming! 🚜🌾

# 8. Starter CLAUDE.md for New Repo

This section contains the initial CLAUDE.md content for the FS25_WorkplaceTriggers repository. Paste it directly when creating the repo.

# CLAUDE.md
## Project Overview
FS25_WorkplaceTriggers - Placeable off-farm work triggers for FS25.
Patterns: NPCFavor (HUD, RVB input, GUI, events) + SeasonalCropStress (save/load, placeables, integrations).
## Session Reminders
1. Read this file before writing any code
2. NEVER name i3d root node 'root'
3. addTrigger() second arg MUST be a string
4. No unicode in Lua files (FS25 Lua 5.1 parser rejects it)
5. g_gui:loadGui() arg 3 = class table, not instance
6. Dialog callbacks: NEVER name them onClose or onOpen
7. XML save: use OOP xmlFile:setInt() etc. (not legacy global API)
8. HUD Y=0 at BOTTOM, increases UP
9. Images from ZIP: set via setImageFilename() in Lua, not XML
10. No os.time() - use g_currentMission.time
11. Field/trigger registration: addUpdateable() + isMissionStarted guard pattern
## Architecture
Central coordinator: WorkplaceSystem (global: g_WorkplaceSystem)
Subsystems owned by coordinator: TriggerManager, ShiftTracker,
  FinanceIntegration, HUD, GUI, InputHandler, Settings, SaveLoad
## Key Pattern Files (reference implementations)
HUD rendering:     FS25_NPCFavor/src/scripts/NPCFavorHUD.lua
                   FS25_SeasonalCropStress/src/HUDOverlay.lua
GUI dialogs:       FS25_NPCFavor/src/gui/*.lua + gui/*.xml
E-key / RVB:       FS25_NPCFavor/src/scripts/NPCInteractionUI.lua
Save/load OOP:     FS25_SeasonalCropStress/src/SaveLoadHandler.lua
Mission readiness: FS25_NPCFavor/main.lua (addUpdateable pattern)
Placeable i3d:     FS25_SeasonalCropStress/placeables/waterPump/
## Developer Paths
Workspace:   C:\Users\tison\Desktop\FS25 MODS\FS25_WorkplaceTriggers
Mods folder: %USERPROFILE%\Documents\My Games\FarmingSimulator2025\mods
Log:         %USERPROFILE%\Documents\My Games\FarmingSimulator2025\log.txt